BAN6800 Module 2
Final Project Delivery & Handover

AI-Enabled Predictive and Prescriptive Analytics for Marine Asset Maintenance and Operational Availability at CGSL

# 1. Executive Summary

This document consolidates the proof-of-concept delivery completed through BA-01 to BA-15 and the final BA-16 handover requirements. The project demonstrates an end-to-end workflow from data understanding and preparation through model development, cost-sensitive threshold selection, risk ranking, prescriptive recommendations, Power BI reporting, and governance.

# 2. Delivery Status

| Ticket | Workstream | Status | Primary Evidence |
| --- | --- | --- | --- |
| BA-01 | Repository / structure | Done | GitHub repository and README |
| BA-02 | Public proxy dataset | Done | data/raw dataset and provenance |
| BA-03 | Data dictionary | Done | 171-field dictionary |
| BA-04 | Data understanding | Done | Profiling notebook and reports |
| BA-05 | Preprocessing | Done | Preparation notebook and processed arrays |
| BA-06 | EDA | Done | Exploratory notebook and screening |
| BA-07 | Feature engineering | Done | Feature mapping and correlation analysis |
| BA-08 | Baseline classifier | Done | Logistic regression baseline |
| BA-09 | Classifier comparison | Done | 5-fold model comparison |
| BA-10 | Cost-sensitive threshold | Done | Selected threshold 0.10 |
| BA-11 | Model documentation | Done | Model card and evaluation report |
| BA-12 | Risk ranking | Done | Ranked observations and risk rules |
| BA-13 | Prescriptive rules | Done | Decision matrix and recommendations |
| BA-14 | Power BI dashboard | Done | Three dashboard pages + evidence screenshots |
| BA-15 | Privacy/fairness/explainability | Done | Governance documents |
| BA-16 | RAID / final documentation | In Progress | Final package and handover |

# 3. Analytical Outcome

The UCI APS Failure at Scania Trucks dataset was used as a public proof-of-concept proxy rather than CGSL proprietary data. The dataset provides 60,000 training observations, 16,000 test observations and 171 attributes. After preprocessing and feature engineering, 334 features were retained.

Random Forest was the provisional model winner in the stratified cross-validation comparison. Cost-sensitive threshold selection used the documented proxy costs of FP=10 and FN=500. The selected alert threshold was 0.10.

On the internal evaluation split, threshold 0.50 produced precision 0.8280, recall 0.6500, F1 0.7283 and cost 35,270. Threshold 0.10 produced precision 0.3621, recall 0.9450, F1 0.5235 and cost 8,830, representing a 74.96% reduction in the proxy cost objective. The official test set was not used for model or threshold selection; it was used after selection for the BA-12 ranking demonstration and post-hoc audit.

# 4. Risk-to-Action Design

Critical (>= 0.50): immediate technical review / inspection.

High (0.10 to < 0.50): prioritized technical review and planned inspection.

Lower (< 0.10): continue monitoring; no automatic intervention.

The design requires human oversight and does not enable autonomous operational control. Proxy observation IDs are not CGSL asset IDs.

# 5. Power BI Dashboard

Executive Risk Overview – KPI cards, risk-category distribution, risk-score distribution and Top 10 highest-risk observations.

Prescriptive Action Queue – ranked action queue, Risk Category and Priority Level slicers, and priority distribution.

Operational Decision Support – risk overview, recommended maintenance actions and human review status.

# 6. Production Handover Gates

Replace the public proxy with governed CGSL vessel/equipment/maintenance/operational data.

Map real CGSL asset/equipment identifiers and validate label definitions.

Recalibrate thresholds using actual business costs, safety criticality and operational consequences.

Implement approved privacy, security, access, retention and audit controls.

Conduct production-relevant fairness and explainability validation.

Establish drift monitoring, model/version approval and rollback procedures.

Obtain qualified technical/HSE review of the recommendation rules.

Confirm enterprise Azure and Power BI deployment access.

# 7. Final Limitation

This is an end-to-end analytics and decision-support prototype. It does not establish production readiness for CGSL marine assets because the modelling evidence uses a public truck-failure proxy dataset. Production claims require validation against governed CGSL data and actual maintenance and operational outcomes.

# 8. Handover Evidence

The companion BA-16 workbook contains the final RAID log, completion tracker and executive summary. The evidence index maps BA-01 through BA-16 to the expected GitHub repository artifacts.